LP Studio

Multi-Tenant SaaS Rollout Plan

lpstudio.ai

Prepared for Charlotte Carey

March 2026

Confidential

# Executive Summary

LP Studio is transitioning from a single-tenant landing page builder (built for Dandy) into a multi-tenant SaaS product at lpstudio.ai. This plan covers authentication, multi-tenancy, role-based access, domain routing, and a phased deployment strategy that protects Dandy’s production instance throughout.

The core principle: one codebase, many workspaces. Dandy becomes the first organization on the platform. Their landing pages, brand settings, tests, and analytics remain untouched. New customers get isolated workspaces with no data crossover.

# Architecture Overview

## Domain Structure

| Domain | Purpose | Audience |
| --- | --- | --- |
| lpstudio.ai | Marketing site + login | Prospects, new signups |
| app.lpstudio.ai | Studio application | Authenticated users |
| [org].lpstudio.ai | Published landing pages | Public visitors |
| meetdandy-lp.com | Dandy custom domain | Dandy’s visitors |

Every org gets a free subdomain ([name].lpstudio.ai) by default. Paid plans can connect custom domains (like Dandy’s meetdandy-lp.com). Visitor-facing landing pages are always served without authentication.

## Role Hierarchy

| Role | Scope | Can Do | Cannot Do |
| --- | --- | --- | --- |
| Superadmin | Platform-wide | View all orgs, manage billing, feature flags, support access | N/A (full access) |
| Owner | Single org | All admin actions + manage billing, delete org, transfer ownership | Access other orgs |
| Admin | Single org | Create/edit/delete pages and tests, manage brand, invite users | Manage billing, delete org, change owner role |
| User | Single org | View dashboards, analytics, pages; leave comments and reviews | Edit pages, create tests, change settings, invite users |

Charlotte’s account would hold superadmin at the platform level and admin within the Dandy org, with a quick-switcher in the top nav to jump between contexts.

# Database Schema Changes

Three new tables plus an org_id foreign key added to every existing table.

## New Tables

lp_organizations — One row per customer workspace.

- id, name, slug (unique, used for subdomain), customDomain (nullable), plan (free/pro/enterprise), createdAt

lp_users — One row per person across all orgs.

- id, email (unique), name, avatarUrl, googleId (unique), isSuperadmin (boolean, default false), createdAt, lastLoginAt

lp_org_memberships — Links users to orgs with roles. Allows one user in multiple orgs.

- id, userId (FK), orgId (FK), role (owner/admin/user), createdAt

lp_auth_sessions — Stateless session tokens for API authentication.

- id, userId (FK), token (unique, indexed), expiresAt, createdAt

lp_invites — Pending invitations to join an org.

- id, orgId (FK), email, role, token (unique), expiresAt, acceptedAt (nullable)

## Existing Table Migration

Every existing table gets an org_id column with a foreign key to lp_organizations. A migration script will:

- Create a “Dandy” org as ID 1

- Backfill org_id = 1 on all existing rows

- Add NOT NULL constraint after backfill

- Add composite indexes on (org_id, id) for efficient scoped queries

Tables affected: lp_pages, lp_tests, lp_variants, lp_events, lp_sessions, lp_brand_settings, lp_page_visits, lp_page_comments, lp_page_reviews, lp_leads, lp_forms, lp_smart_traffic_stats, lp_heatmap_events, lp_media.

# Authentication Flow

## Google OAuth (Sign In with Google)

Uses the Google Identity Services library on the frontend and google-auth-library (already installed) on the backend. No new backend dependencies required.

Flow:

- User clicks “Sign in with Google” on the login page at app.lpstudio.ai/login

- Google returns a JWT credential (ID token) to the frontend

- Frontend sends POST /api/auth/google with the credential

- Backend verifies the token using google-auth-library’s OAuth2Client.verifyIdToken()

- Backend upserts the user in lp_users (creates on first login)

- Backend creates a session in lp_auth_sessions, returns { token, user, memberships }

- Frontend stores token, calls setAuthTokenGetter() (already built in api-client), redirects to dashboard

## API Endpoints

| Method | Path | Description |
| --- | --- | --- |
| POST | /api/auth/google | Verify Google credential, upsert user, create session, return token |
| GET | /api/auth/me | Validate session token, return current user + org memberships |
| POST | /api/auth/logout | Delete session row |
| POST | /api/auth/org | Create new organization (first-time signup flow) |
| POST | /api/auth/invite | Send invite email to join org (admin+) |
| POST | /api/auth/invite/accept | Accept invite, join org with assigned role |
| GET | /api/auth/admin/users | List all users across all orgs (superadmin only) |
| GET | /api/auth/org/members | List members of current org (admin+) |
| PUT | /api/auth/org/members/:id/role | Change a member’s role (admin+) |

## Middleware

- requireAuth — Checks Bearer token in Authorization header, attaches req.user and req.orgId. Returns 401 if invalid or expired. Applied to all /api/lp/* routes except public ones.

- requireAdmin — Checks req.user role is admin or owner within the current org. Returns 403 otherwise.

- requireSuperadmin — Checks req.user.isSuperadmin. For platform-level operations only.

- scopeToOrg — Automatically injects org_id filter into all database queries. Prevents cross-tenant data leakage.

Public routes that bypass auth: GET /lp/page/:slug, POST /lp/track, POST /lp/heatmap, and all landing page rendering endpoints. Visitors never need to log in.

# Frontend Changes

## New Components

- Login page — Centered card with Google Sign-In button, LP Studio branding. Redirected to from any protected route.

- Org creation flow — Shown after first Google login if user has no org. Collects org name and slug.

- AuthContext provider — Wraps the app. Stores user, token, current org, loading state. Auto-calls GET /api/auth/me on mount.

- ProtectedRoute wrapper — Redirects to /login if unauthenticated. Shows “no access” if wrong role.

- Org switcher — Top nav dropdown for users in multiple orgs. Superadmin sees all orgs.

- Team management page — Lists org members, invite form, role management. Visible to admin+ only.

## Role-Based Navigation

| Section | Owner/Admin | User | Superadmin |
| --- | --- | --- | --- |
| Dashboard | Full | Read-only | All orgs view |
| Pages + Builder | Full edit | View + comment | Full edit |
| Experiments | Full | View results | Full |
| Analytics + Heatmaps | Full | Read-only | Full |
| Leads + Forms | Full | View only | Full |
| Brand + Integrations | Full | Hidden | Full |
| Team Management | Full | Hidden | Full |
| Platform Admin | Hidden | Hidden | Full |

# Feature Flag Strategy

A MULTI_TENANT_ENABLED environment variable controls the transition. This lets you build and deploy all the multi-tenant code without affecting Dandy’s live instance until you’re ready.

| Flag State | Behavior | Use Case |
| --- | --- | --- |
| false (default) | Auth disabled, no org scoping, app works exactly as today | Dandy’s current production instance |
| true | Auth required, all queries scoped by org_id, login page shown | lpstudio.ai production + eventual Dandy migration |

When the flag is off, the auth middleware passes through as a no-op and org_id defaults to 1 (Dandy). When on, full auth and org scoping activate.

# Phased Rollout

## Phase 1: Schema + Auth Backend (Week 1)

Build all the backend infrastructure with the feature flag off. Nothing changes for Dandy.

- Create lp_organizations, lp_users, lp_org_memberships, lp_auth_sessions, lp_invites tables

- Add org_id column to all existing tables, backfill with Dandy org (ID 1)

- Build auth routes (POST /api/auth/google, GET /api/auth/me, POST /api/auth/logout)

- Build requireAuth, requireAdmin, scopeToOrg middleware (inactive behind flag)

- Set up Google Cloud OAuth client ID (reuse from existing Sheets integration if possible)

- Run drizzle-kit push to create new tables

## Phase 2: Frontend Auth + Login (Week 2)

Build the login experience and auth context, still behind the feature flag.

- Install @react-oauth/google (single new frontend dependency)

- Build login page with Google Sign-In button and LP Studio branding

- Build AuthContext provider with token management and setAuthTokenGetter() wiring

- Build ProtectedRoute wrapper component

- Build org creation flow for new signups

- Test full login → dashboard → logout cycle with flag on in development

## Phase 3: Role-Based Access + Org Scoping (Week 3)

Wire up permissions across the entire app. This is the largest phase.

- Add requireAuth middleware to all protected API routes

- Add requireAdmin middleware to write endpoints (create/edit/delete pages, tests, brand)

- Update all database queries to filter by req.orgId

- Update AppSidebar to conditionally show nav items based on user role

- Add read-only mode to builder for regular users

- Build team management page (invite users, change roles, remove members)

- Build org switcher dropdown in top nav

## Phase 4: Domain Routing (Week 4)

Enable subdomain-based landing page serving and custom domain support.

- Configure wildcard DNS for *.lpstudio.ai

- Add subdomain parsing middleware: extract org slug from [org].lpstudio.ai

- Update GET /lp/page/:slug to resolve org from subdomain or custom domain

- Add custom domain lookup: check lp_organizations.customDomain on incoming requests

- Set up meetdandy-lp.com DNS to point at the same server with CNAME

- Test: dandy.lpstudio.ai/slug and meetdandy-lp.com/lp/slug both serve the same page

## Phase 5: Deploy lpstudio.ai (Week 5)

Launch the product. Dandy stays on their current instance with flag off.

- Deploy lpstudio.ai with MULTI_TENANT_ENABLED=true

- Create Charlotte’s superadmin account via first Google login

- Set up lpstudio.ai marketing/landing page (can be built with LP Studio itself)

- Invite beta customers for testing

- Monitor for issues, iterate on onboarding flow

## Phase 6: Migrate Dandy (Week 6+)

Once lpstudio.ai is stable, flip the flag on for Dandy’s instance.

- Enable MULTI_TENANT_ENABLED=true on Dandy’s deployment

- Charlotte logs in with Google, gets superadmin + Dandy org admin

- Invite Dandy team members with appropriate roles

- Verify meetdandy-lp.com custom domain routing still works

- Optionally consolidate to single deployment (both Dandy and lpstudio.ai on same server)

# Risk Mitigation

- Data isolation failure — Every query goes through scopeToOrg middleware. Add integration tests that verify queries with org A’s token never return org B’s data.

- Dandy downtime during migration — Feature flag approach means zero downtime. Flag off = app works exactly as today. Flag on can be tested in staging first.

- Google OAuth outage — Session tokens are stored server-side and last 30 days. Users stay logged in even if Google’s auth servers have issues. Only new logins require Google.

- Slug collisions between orgs — Slugs are scoped to org. Two orgs can both have a page with slug “promo” because they’re served on different subdomains.

- Performance at scale — org_id is indexed on every table. Queries are no slower than today because the index narrows the scan to one org’s data.

# New Dependencies

| Package | Side | Purpose |
| --- | --- | --- |
| @react-oauth/google | Frontend | Google Sign-In button component |
| google-auth-library | Backend | Already installed — verify Google ID tokens |
| cookie-parser | Backend | Already installed — just needs to be wired into app.ts |

No other new dependencies. The existing stack (Express, Drizzle, React, Wouter) handles everything else.

# Estimated File Changes

| Category | Files | Effort |
| --- | --- | --- |
| New DB schemas | 5 new tables + migration script | 1 day |
| Auth API routes | auth.ts, admin.ts, invites.ts | 1–2 days |
| Middleware | requireAuth.ts, requireAdmin.ts, scopeToOrg.ts | 1 day |
| Existing route updates | ~15 route files (add middleware + org_id filter) | 2 days |
| Frontend auth | AuthContext, LoginPage, ProtectedRoute, OrgSwitcher | 2 days |
| Role-based UI | Sidebar, builder, team page (modify + new) | 2 days |
| Domain routing | Subdomain middleware, DNS config, tracking.ts updates | 1 day |

Total estimated effort: 10–12 working days across 5–6 weeks (accounting for testing between phases).