Sales Console Consolidation

Implementation Plan

Dashboard Rework | ROI Calculator + Content Generator Migration | Admin Gating

April 2026  ·  Charlotte Carey  ·  LP Studio

# Executive Summary

This plan consolidates the Sales Console into a single workspace for reps. Four phases: (0) rework the dashboard for actionable intelligence, (1) admin-gate campaigns and template editor, (2) migrate the ROI calculator, and (3) migrate the one-pager content generator. Phase 0 is already complete.

Phase 0: Dashboard Rework (Complete)

The Replit-generated dashboard had competing sections at equal visual weight. The 6-card “Your tools” grid duplicated the nav bar and pushed the actionable content below the fold. The rework focuses on what reps actually need when they open the app.

## What changed

Removed: The entire “Your tools” 6-card grid. The nav bar already provides these links — repeating them as cards wasted prime screen real estate.

Header: Streamlined. Stats row moved inside the branded banner as a compact 4-stat grid (Accounts, With Microsites, Signals Today, Emails Sent) instead of floating outside it.

Hot accounts: Promoted to primary content. Each row now has a subtle heat-colored background (red/amber/blue tint) instead of just a badge. Rows are clickable (navigate to account). Hover reveals a context-aware “next action” button.

Next action logic: Each account gets a smart recommendation: “Generate microsite” if none exists, “Draft email” if hot, “Re-engage” if quiet >14 days, or “View account” as fallback. This tells reps what to do, not just what’s happening.

Live signals: Moved to a 1/3-width sidebar column (was 2/5). More compact signal rows with tighter spacing. Serves as ambient awareness rather than competing for attention.

Needs attention: Now a 4-column grid (was 3). Shorter cards with the same next-action logic. Shows ABM tier when available.

Layout: Changed from 3/5 + 2/5 split to 2/3 + 1/3 split, giving hot accounts more breathing room.

| Task | Effort | Key Files | Notes |
| --- | --- | --- | --- |
| Remove tool cards section | Done | sales-dashboard.tsx | 6-card nav duplicate removed entirely |
| Compact header with inline stats | Done | sales-dashboard.tsx | 4-stat grid inside banner, not separate cards |
| Heat-tinted account rows | Done | sales-dashboard.tsx | bg-red-50, bg-amber-50, bg-blue-50 backgrounds |
| Smart next-action per account | Done | sales-dashboard.tsx | Context-aware CTA: microsite > email > re-engage > view |
| Compact signals sidebar | Done | sales-dashboard.tsx | 1/3 width, smaller rows |
| 4-col needs attention grid | Done | sales-dashboard.tsx | Tighter cards with ABM tier |

Status: Complete. No server restart needed — frontend-only change with HMR.

Phase 1: Admin Gating

Lock down Campaigns and Template Editor behind new permissions. This immediately cleans up the rep experience before user testing.

| Task | Effort | Key Files | Notes |
| --- | --- | --- | --- |
| Add sales_campaigns + sales_templates to role definitions | 30 min | auth.ts, admin.ts | Add to ALL_PERMS (true), EDITOR_PERMS (false), VIEWER_PERMS (false) |
| Gate Campaigns nav item | 10 min | sales-layout.tsx | Already uses sales_campaigns — just needs the permission to exist in roles |
| Split Templates into own nav or sub-route | 30 min | sales-layout.tsx, sales-outreach.tsx | Move TemplatesTab to /sales/templates route, gate with sales_templates |
| Add requirePermission guards on API | 20 min | campaigns.ts, templates.ts | Wrap POST/PATCH/DELETE endpoints |
| Run existing role migration for current users | 15 min | admin.ts | Update seeded roles in DB with new permission keys |

Outcome: Reps see Home, Accounts, Draft Email, Microsites, Activity, Contacts. Admins additionally see Campaigns and Templates.

Phase 2: ROI Calculator Migration

Port the standalone calculator from dandy-dso into the Sales Console as a new page. The microsite block version stays untouched.

| Task | Effort | Key Files | Notes |
| --- | --- | --- | --- |
| Copy DSOInvisibleWasteCalculator into sales console | 1 hr | New: sales-roi-calculator.tsx | Adapt imports (shadcn, lucide). Remove dandy-dso dependencies. |
| Add /sales/roi-calculator route | 10 min | App.tsx | Lazy import, add before /sales base route |
| Add nav item | 10 min | sales-layout.tsx | Calculator icon, no permission gate (all reps) |
| Pre-fill from account context (optional) | 45 min | sales-roi-calculator.tsx | Accept ?accountId query param, fetch practice count from account data |
| Add “Open ROI Calc” button to Account Detail | 20 min | sales-accounts.tsx | Link to /sales/roi-calculator?accountId=X |
| PDF export integration | 30 min | sales-roi-calculator.tsx | Port jsPDF export logic |

Outcome: Reps can open the ROI calculator from the nav or from an account page, with numbers pre-filled.

Phase 3: One-Pager Generator Migration

The largest piece. Port the ~1,800-line DSOOnePagerGenerator with PDF generation, template selection, logo upload, and content editing.

| Task | Effort | Key Files | Notes |
| --- | --- | --- | --- |
| Copy DSOOnePagerGenerator + PDF helpers | 1.5 hr | New: sales-one-pager.tsx + lib/pdf-generators/ | Split PDF gen functions for maintainability |
| Adapt Supabase proxy calls to LP Studio API | 1 hr | sales-one-pager.tsx, api-server routes | Replace /api/dso/db/... with native /api/sales/... endpoints |
| Port logo upload to LP Studio storage | 45 min | sales-one-pager.tsx | Use existing media upload endpoint or add dedicated route |
| Add /sales/one-pager route + nav item | 15 min | App.tsx, sales-layout.tsx | Gate with sales_outreach or no gate (all reps) |
| Pre-fill DSO name from account context | 30 min | sales-one-pager.tsx | Accept ?accountId, auto-populate name and practice count |
| Port custom template loading | 1 hr | New API: GET /api/sales/pdf-templates | Create migration + endpoint if needed |
| Port DSOPilotEditor (admin only) | 1.5 hr | New: sales-pilot-editor.tsx | Gate behind sales_templates permission |

Outcome: Reps generate branded one-pagers from the Sales Console with account context pre-filled. Template customization stays admin-only.

# Estimated Timeline

| Phase | Effort | Priority |
| --- | --- | --- |
| Phase 0: Dashboard Rework | Complete ✓ | Done |
| Phase 1: Admin Gating | ~2 hours | Ship before user testing |
| Phase 2: ROI Calculator | ~3 hours | High — reps use daily |
| Phase 3: One-Pager Generator | ~6 hours | Medium — can follow testing |
| Total remaining | ~11 hours |  |

# Permission Matrix After Changes

| Feature | Admin | Editor (Rep) | Viewer |
| --- | --- | --- | --- |
| Accounts / Contacts / Activity | ✓ | ✓ | ✓ |
| Draft Email | ✓ | ✓ | ✘ |
| ROI Calculator | ✓ | ✓ | ✓ |
| One-Pager Generator | ✓ | ✓ | ✘ |
| Campaigns | ✓ | ✘ | ✘ |
| Templates / Pilot Editor | ✓ | ✘ | ✘ |
| Microsites (view) | ✓ | ✓ | ✓ |
| Brand / Team / Roles Settings | ✓ | ✘ | ✘ |