LP Studio

AI Microsite Output Quality — Comprehensive Overhaul

Single Replit task, six sequential phases. Goal: noticeably better generated copy by the end of the week.

How to use this prompt Paste this entire document into Replit Tasks as a single task. Each phase has its own acceptance criteria — Replit Agent should work through them sequentially, committing after each phase, so you can review the diff before moving to the next. If a phase reveals an issue that affects subsequent phases, stop and discuss before continuing.

Task title

AI microsite output quality — wire brand data, switch to Claude, add few-shot examples, critique/revise loop, variant generation, edit feedback

Context

Microsite generation today (artifacts/api-server/src/routes/sales/generate-microsite.ts) produces output that beta tenants find generic, despite a sophisticated system prompt with forbidden phrases, copy quality principles, and capitalization rules. Investigation surfaced six concrete gaps:

- Brand settings UI captures productLines and audienceSegments with rich detail (per-product value props, claims, keywords; per-segment personas, challenges, stats, comparison rows). buildSystemPrompt() never reads these fields. Probably the biggest quality cap.

- The prompt has good vs. bad sentence examples but no few-shot examples of complete microsites the AI is supposed to mimic.

- Single-shot generation — no critique-then-revise loop, which is one of the most effective quality lifts for LLM marketing copy.

- Uses GPT-4o exclusively. Claude Opus 4.6 typically writes more naturally for marketing copy. A/B testing capability would let us measure.

- Generates one headline per block. Reps don't get to compare alternatives. No variant exploration.

- Rep edits aren't captured anywhere. The model can't learn from "what reps actually shipped" vs. "what the AI produced."

This task addresses all six in six sequential phases. Work them in order. Commit after each phase. The acceptance criteria for each phase are independently verifiable; do not move to the next phase until the current phase passes.

PHASE 1 Wire productLines and audienceSegments into the system prompt Estimate: half a day · Highest-impact phase

This is the single biggest quality lever because tenants have already invested time filling in this content; it's just not flowing into the AI prompt.

Steps

- In buildSystemPrompt() at artifacts/api-server/src/routes/sales/generate-microsite.ts (around line 765), narrow the brand parameter type from Record<string, unknown> to a typed shape that includes productLines and audienceSegments. Import the relevant types from artifacts/lp-studio/src/lib/brand-config.ts or duplicate them server-side if a cross-package import is unwieldy.

- Read productLines from the brand config. Format each product as a structured block. Example output to inject when productLines is present:

PRODUCT CATALOG — use the relevant product's value props, claims, and keywords when writing copy:
• Dandy Crowns
  Description: Custom crowns delivered in 5 days
  Value props: 96% first-time fit rate; $0 CAPEX to start; Real-time case tracking
  Claims: Faster than traditional labs; Guaranteed remakes
  Keywords: digital impressions, crown delivery, fit rate
• Dandy Aligners
  Description: Clear aligners with in-office scanning
  Value props: ...

- Read audienceSegments from the brand config. The account context already includes a 'segment' field (account.segment, surfaced around line 1014 of generate-microsite.ts). When the account's segment matches one of the audienceSegments by name (case-insensitive trim), inject the FULL segment data — not just the segment name. Specifically: messagingAngle, uniqueContext, personas (role + pain points), challenges (title + desc), stats (value + label), comparison rows (need / us / them), segment-specific value props, and segment-specific products.

- Example output to inject when a segment is matched:

TARGET SEGMENT — Enterprise DSO (use this segment's specific data in copy):
Messaging angle: Scale without compromise
What makes this segment unique: 50+ locations, centralized operations,
multi-state, strict compliance requirements
Key personas (use their pain points when writing pain-section copy):
• Chief Clinical Officer — variance across locations, compliance
  audits, clinical staff turnover
• VP Operations — vendor sprawl, slow onboarding, inconsistent quality
Industry challenges (reference these as the problems we solve):
• Variance across locations: Cases turn out differently depending
  on which lab a location uses
• Compliance burden: FDA, state board, payer requirements change yearly
Pre-validated stats — use ONLY these in any stats block:
• 96%: first-time fit rate across all DSO locations
• 5 days: average crown turnaround
• $0: CAPEX required to start
Pre-validated comparisons — use these in any comparison block:
• Turnaround — Us: 5 days · Them: 10-14 days
• Variance — Us: zero variance, identical process · Them: location-by-location
• Pricing — Us: flat predictable · Them: variable case-by-case
Segment-specific value props: ...

- If no segment matches the account.segment, fall back gracefully — don't inject empty SEGMENT sections. Just continue without that block.

- Add a new authoritative guidance line in the COPY QUALITY PRINCIPLES section at the bottom: "When writing stats, pull them ONLY from the Pre-validated stats list above. Never invent statistics. Never round, embellish, or extrapolate. If no stat fits, write a different sentence rather than fabricating a number."

- Repeat the same constraint for comparisons and personas — the AI must use only the pre-validated content for those facts. This eliminates hallucination AND makes the brand data actually do work.

Acceptance criteria for Phase 1

- Generated microsites for an account in segment X actually contain stats/comparisons/persona pain points from segment X's audienceSegments record.

- Generated microsites do not contain stats that aren't in the segment's validated list. Add a manual spot-check on the first 5 generations.

- Tenants without productLines or audienceSegments still get a working microsite (no crashes, no empty section markers).

- New Playwright test at artifacts/lp-studio/tests/microsite-uses-brand-data.spec.ts: create a tenant with one productLine and one audienceSegment, generate a microsite for an account in that segment, assert at least one stat from the segment's stats array appears in the rendered output.

- pnpm run typecheck passes clean.

PHASE 2 Add Claude Opus 4.6 as an alternative AI provider, A/B testable per tenant Estimate: 1 day

We want to A/B test Claude vs. GPT-4o on real tenants without committing to either. Marketing copy quality is the bottleneck; the right model matters.

Steps

- Install @anthropic-ai/sdk in artifacts/api-server: pnpm --filter @workspace/api-server add @anthropic-ai/sdk

- Add to .env.example:

# Anthropic Claude — alternative AI provider for content generation.
# Tenant-level setting tenant.settings.aiModel selects between this
# and OpenAI per tenant.
ANTHROPIC_API_KEY=
# Optional: pin model. Defaults to claude-opus-4-6 if unset.
ANTHROPIC_MODEL=claude-opus-4-6

- Add a tenant setting tenant.settings.aiModel with type "gpt-4o" | "claude-opus-4-6". Add a migration that backfills existing tenants to "gpt-4o" (preserve current behavior). New tenants default to "claude-opus-4-6" — we want Claude to be the default going forward, with GPT-4o as the legacy fallback.

- Add a UI toggle in the admin tenant settings page (or super-admin if cleaner) labeled "AI content model." Two radio options. Save persists to tenant.settings.aiModel.

- Create a new file artifacts/api-server/src/lib/ai-router.ts that exposes one function: generateContent({ tenantId, systemPrompt, userPrompt, jsonOutput: boolean }). Internally it reads the tenant's aiModel setting and routes to either OpenAI or Anthropic. Returns { text: string, modelUsed: string }.

- OpenAI branch — same code as today but wrapped in this function.

- Claude branch — key differences from OpenAI to handle:

- system is a top-level parameter on anthropic.messages.create(), not a message in the messages array.

- Claude has no response_format: { type: "json_object" } mode. To force JSON, append this exact instruction to the system prompt: "Respond ONLY with valid JSON matching the schema described above. Do not include any text before or after the JSON object. Do not wrap the JSON in markdown code fences."

- Parse with try/catch. On parse failure, retry ONCE with a follow-up message: "Your previous response was not valid JSON. The parse error was: [error.message]. Please respond with valid JSON only, no other text."

- Claude returns content as an array of blocks; extract text via response.content.filter(b => b.type === "text").map(b => b.text).join("").

- max_tokens is required for Claude. Use 4096 for microsite generation, smaller for briefings/emails.

- Refactor generate-microsite.ts, briefings.ts, person-brief.ts, and draft-email.ts to use generateContent() from ai-router.ts instead of directly calling OpenAI. They all share the same tenant setting.

- Logging: every call to generateContent should log a structured pino event with { tenantId, modelUsed, tokensIn: estimate, tokensOut: response length, latencyMs, contentType: "microsite" | "briefing" | "email" | "brief" }. We'll use this to measure quality vs. cost trade-offs.

Acceptance criteria for Phase 2

- New tenants generate via Claude by default. Setting aiModel to "gpt-4o" routes to OpenAI.

- Existing tenants (Dandy included) continue to use OpenAI unless their setting is changed.

- Microsite JSON output structure is identical regardless of model used (same Block[] shape).

- New Playwright test at artifacts/lp-studio/tests/ai-model-routing.spec.ts stubs both providers and verifies routing works for both.

- Pino logs show modelUsed for every generation. Confirmed via tail of logs after a test run.

- pnpm run typecheck passes clean.

PHASE 3 Add few-shot examples of complete great microsites to the system prompt Estimate: half a day

The biggest single prompt-engineering improvement available. The model has good/bad sentence examples but no complete-microsite examples to imitate. Few-shot is the most effective lever for matching output to a target style.

Steps

- Create a new file artifacts/api-server/src/routes/sales/microsite-exemplars.ts. Export an array of 2-3 EXEMPLAR_MICROSITES — each one is a complete JSON object matching the Block[] schema the AI produces, but hand-crafted to nail the brand voice.

- Each exemplar should have:

- A short comment header: which industry/segment/scenario it represents.

- Full block array — hero, trust bar, pas section, feature grid, testimonial, comparison table, CTA, etc.

- Specific stats and proof points (using fake-but-realistic ones for the exemplar).

- Account-specific copy that visibly references the example account by name.

- Capitalization and brand voice that match the rules in the existing system prompt.

- Source the exemplar content: the strongest existing real microsite Dandy has produced, lightly anonymized; or commission Charlotte to hand-write one based on the Hear Me Out template. Quality matters here — these set the ceiling for what the AI thinks "great" looks like.

- In buildSystemPrompt(), inject the exemplars as a section labeled EXEMPLARS — STUDY THESE. Format:

EXEMPLARS — these are the gold standard for what a great microsite
looks like. Study them. Match this register, this level of specificity,
this structure. Don't copy them — write something equally good for the
new account.
EXAMPLE 1 (Enterprise DSO, 50+ locations, scanner adoption):
{
  "title": "Acme Dental — scale your impressions in 5 days",
  "blocks": [
    { "type": "hero", "props": { ... } },
    ...
  ]
}
EXAMPLE 2 (Mid-market group practice, growth focus):
{
  ...
}
EXAMPLE 3 (Single-location specialist, premium positioning):
{
  ...
}

- Pick the exemplar(s) most relevant to the target account's segment when building the prompt — don't always send all three. Match by segment if possible, fall back to all three if no segment matches. This keeps token usage in check.

- Add a one-line instruction after the exemplars: "The microsite you generate should feel like it belongs alongside these. If yours doesn't measure up, rewrite it before returning."

Acceptance criteria for Phase 3

- microsite-exemplars.ts contains at least 2 production-quality exemplars.

- Generated microsites measurably reflect exemplar structure (similar block ordering, similar depth of specificity in stats and claims). Spot-check 5 generations vs. pre-change generations to confirm.

- Token usage per generation increases by a known amount (1500-3000 tokens depending on exemplar count). Log this for cost tracking.

- pnpm run typecheck passes clean.

PHASE 4 Add critique-and-revise loop Estimate: 1 day

Most effective LLM quality lift after few-shot. Generate → ask the model to critique itself as the brand's CMO → revise based on the critique.

Steps

- Restructure generate-microsite.ts so generation becomes a two-or-three-step pipeline rather than a single call.

- Step A — Draft: existing generation produces draft JSON. Same prompt as today, with the Phase 1-3 improvements.

- Step B — Critique: a SECOND call to the same model (whichever provider the tenant is on). Prompt structure:

SYSTEM: You are the brand's Chief Marketing Officer reviewing a draft
microsite. You are picky. You care about: specificity over fluff,
brand voice consistency, account relevance, stats only from validated
sources, and copy that sounds like a real person not a marketing
machine. Identify the 3-5 biggest issues with this draft. Be concrete
and concise. Use bullet points.
For each issue, explain:
- What block / what copy specifically
- What's wrong with it
- What it should say instead (one-line suggestion)
USER:
ORIGINAL BRIEF: [insert the user prompt + account context]
BRAND VOICE: [insert the same brand context that went into the draft]
DRAFT: [insert the JSON output from Step A]
If the draft is genuinely strong (rare), say so briefly. Otherwise,
give a candid critique.

- Step C — Revise: a THIRD call. Pass the original system prompt, the original draft, AND the critique. Ask for a revised version that addresses each issue in the critique.

- Add a feature flag tenant.settings.useCritiqueLoop (default true for new tenants, false for Dandy initially so we can A/B). When false, skip Step B and Step C.

- Latency consideration: critique + revise add ~10-15 seconds to each generation. For the wizard's bulk-generation step, this matters. Run the three steps SEQUENTIALLY per microsite but PARALLEL across multiple microsites in a batch. Cap parallelism at 5 concurrent generations to avoid rate limits.

- Token cost roughly 2.5× the single-shot cost. Log token usage per generation for cost tracking. Worth it for quality but worth measuring.

- Add the critique output to the campaign_microsites row (or wherever per-microsite data lives) so reps can see WHY the AI made the changes. This builds trust in the AI and makes the rep faster at editing.

Acceptance criteria for Phase 4

- Generations now run draft → critique → revise when the flag is on. Single-shot when off.

- Revised output is measurably different from the original draft in spot-checks (not identical).

- Critique text is captured and viewable from the microsite detail UI as "AI revision notes."

- Parallel generation in batch mode respects the cap (no rate-limit errors in a 20-account campaign).

- Latency tracked in logs. Token usage tracked. Pre-change vs. post-change baseline captured.

- New Playwright test verifies the loop runs when flag is on, skips when flag is off.

- pnpm run typecheck passes clean.

PHASE 5 Generate 3 headline variants per hero block; surface alternatives to the rep Estimate: half a day

Reps want to compare alternatives, not trust the AI's first guess. Generating 3 headlines per hero and letting the rep pick is high-leverage UX.

Steps

- In the system prompt, for the hero block specifically (and the final CTA block), instruct the model to generate 3 headline alternatives and mark its preferred one. Schema change for hero block:

{
  "type": "hero",
  "props": {
    "headline": "Primary recommended headline",
    "headlineAlternatives": [
      "Alternative 1 (different angle, e.g. pain-focused)",
      "Alternative 2 (different angle, e.g. outcome-focused)"
    ],
    "headlineRationale": "Why the primary is the recommended pick — what story it tells, why it fits this account",
    ...
  }
}

- Update the rendered hero block component (artifacts/lp-studio/src/blocks/BlockHero.tsx or similar) to: (a) render the primary headline by default, (b) when in builder/edit mode, show a small "View alternatives" affordance that opens a panel with the alternatives and the rationale, and (c) clicking an alternative makes it the active headline.

- Update the review step in the Quick Campaigns flow to surface this. Rep sees: "3 headline options generated. Primary: [headline]. View alternatives." One click to compare.

- Same pattern for the primary CTA text and possibly the eyebrow/tagline. Don't do it for every block — alternatives for every block is overwhelming. Hero + CTA is the sweet spot.

- Store the alternatives in the page JSON so they persist. Don't regenerate when the rep opens the comparison panel.

Acceptance criteria for Phase 5

- Hero blocks have 3 headlines + a rationale in the generated JSON.

- Builder UI lets reps click between alternatives without re-generating.

- If the rep doesn't engage with the comparison panel, the primary headline ships — defaults are sane.

- The chosen variant (if rep changes from primary) is captured in the page record for analytics.

- pnpm run typecheck passes clean.

PHASE 6 Capture rep edits as feedback signal Estimate: half a day

When a rep edits AI-generated copy, those edits are gold — they tell you what the AI got wrong. Capture them. Don't act on them automatically yet; just collect the data.

Steps

- Add a new table ai_edit_events:

id           serial primary key
tenant_id    integer NOT NULL references tenants(id) on delete cascade
page_id      integer references lp_pages(id) on delete set null
campaign_id  integer references sales_campaigns(id) on delete set null
block_id     text NOT NULL — the block this edit applied to
block_type   text NOT NULL — hero, testimonial, etc.
field_name   text NOT NULL — headline, body, ctaText, etc.
ai_value     text NOT NULL — what the AI produced
human_value  text NOT NULL — what the rep changed it to
edit_kind    text — minor_tweak | major_rewrite | replaced (heuristic)
model_used   text — gpt-4o or claude-opus-4-6 (from logs)
user_id      integer references app_users(id)
edited_at    timestamp with time zone default now()
Index on (tenant_id, model_used, block_type) for analytics queries.

- In the builder, when a rep changes a field that came from AI generation, fire an event to POST /api/sales/ai-edits with the diff. Debounce — only fire on blur or on save, not on every keystroke.

- Classify edit_kind heuristically:

- minor_tweak: <30% character change, mostly intact

- major_rewrite: 30-90% change

- replaced: >90% change or completely different content

- Add a simple admin analytics view (Charlotte-only initially) at /super-admin/ai-quality showing: rate of edits per block type, rate of edits per model, top 20 most-rewritten fields. This is the data that drives the next round of prompt improvements.

- Do NOT use this data to retrain the model yet. Phase 6 is about collecting the signal; using it for fine-tuning or RAG voice training is a future task.

Acceptance criteria for Phase 6

- ai_edit_events table created with the schema above + migration.

- Builder fires edit events when reps modify AI-generated copy.

- Admin analytics view shows edit rate by block type and by model used.

- No PII leaks to logs (the human_value and ai_value are stored in DB but not logged).

- pnpm run typecheck passes clean.

Out of scope for this task

These are bigger projects worth doing eventually. Track them as separate tasks.

- Real voice training via RAG. Tenant onboarding ingests their existing pages, decks, posts; creates embeddings; retrieves relevant samples per generation. Bigger architectural work. File as a separate Phase 7 task once Phases 1-6 are validated.

- Proof point library. A curated per-tenant repository of stats, testimonials, customer logos, case studies that the AI can search via embeddings. Adjacent to voice training but separate.

- Multi-step research pipeline. Before generation, run a research agent that pulls live data (news, jobs, earnings, LinkedIn) about the specific account. Today the briefing data is good but static — making it live is its own project.

- Self-tuning prompts. Once Phase 6 captures enough edit data, the system could automatically adjust the system prompt to address recurring issues. Research project, not a near-term build.

Final acceptance for the whole task

- All six phases completed, each with passing tests and clean typecheck.

- Spot-check 10 generated microsites before-and-after the change. The after batch should be visibly more specific, more brand-true, and contain only validated stats.

- Dandy's existing AE workflow is unchanged unless they opt into the new defaults (Claude, critique loop).

- Token usage and per-model cost is being logged so we can do cost-quality analysis at the end of beta.

- No regressions in any existing Playwright test (no-dandy-leak, page-review-workflow, csrf, webhook-tenant-routing, etc.).

Tips for the Agent working this task

- Commit after each phase. If a phase fails verification, fix it before moving on — don't accumulate quality debt.

- Phase 1 is the highest-impact phase. If you only have time for one, do Phase 1.

- Phase 4 (critique loop) interacts with Phase 2 (Claude). Make sure the critique step uses the SAME provider as the draft step — don't mix providers within a single generation.

- Don't add fancy features inside the prompts (chain-of-thought, persona role-play, etc.) — keep the prompt structure clean and testable. The lift comes from data, not gimmicks.

- If you discover during the work that one of the Phase steps doesn't make sense, pause and ask before just skipping it. The phases are designed to compound.

Estimated total: 3-4 working days for all six phases if no surprises. Worth it.